I.  PROJECT STATUS

The project compiles and builds.  It works partway through initialization.

In addition, all of the front and backend code to manage the ring and the one

entry grant table, as well as transferring data to and from the shared page has

been tested and works.

Most of the code for the entire project has been written.

What I was going to do next (in this order) was:

1.  Build the kernel module for linux/net/9p and linux/fs/9p, both of which

are required to run the p9front code.

2.  Learn from the xenstore entries what xen_disk uses for its device, path,

etc, and modify the backend code (in qemu/vl.c and qemu/hw/9pfs) to mimic

what I found there.

3.  Test two things:

a.  That the data transferred accurately.

b.  That the organization of the data being transferred is as I

understand it.

4.  Add and test transferring > 1 page of data.  If 3b is AIUI, this is

trivial.

5.  Restore some of the configuration dependencies in the makefiles in qemu,

and set them in the configure file.  (See notes below)

6.  Fix the white space in the different files.

FYI as a proof of concept, as the next section will demonstrate, this project

has already succeeded. This can be done, and with only a little more work.   As

a prototype, it is incomplete.

II.  APPROACH

I re-used a fair amount of virtio 9p code to produce the above.  In this respect,

the front-end required more code, but less modification to existing code.

II. A.  Front-end

When I began, I assumed the code should eventually reside in net/9p.  Only one

file in this directory trans_virtio.c contains code that is virtio specific.  The

files client.c and mod.c, while technically part of virtio, could be used as is,

and my code calls functions in these files.

What I realized, in writing the backend, is that virtio provided the code that

takes the initial client request, massages it, and "unmarshals" these requests

in the backend.  Client.c and mod.c, do this massaging in the front-end.  The

format of the data that client.c sends in a request is easily moved to a scatter-

gather list.

p9_front_driver.c contains all the functions specified in the xenbus_driver

struct.  The module initialization registers the front end with xenbus, and

calls the 9p initialization code (in trans_xen9p.c) to register the 9p transport.

The functions in trans_xen9p.c mimic their counterparts in trans_virtio.c, in

that they provide the same functionality.  They are the interface between the

functions in client.c and the xen protocol.  They receive requests from the client

and call functions in p9_front.c to issue the request.  The function in

trans_xen9p.c, that handles these requests, is specified in the 9p initialization

code.

p9_front.c contains the code that talks to the back end.  It manages the ring,

and the grant table (which, at present has only one entry), receives requests

from trans_xen9p.c, transfers the data into a shared page, and issues the request

to the backend.  When it receives a response, it passes the response information

to req_done (in trans_xen9p.c), which processes it, and calls the client callback

function.

FYI - in linux/fs/fsdev there is the core of the 9p client code.  I did not touch

this code.

II. B. Backend

This was more complicated so I'll break it down into Background and What I did.

Background:

The virtio 9p backend code is composed of many files:  virtio-9p.c contains most

of the code to interpret the request from the client, and a few virtio-specific

functions.  virtio-9p-xattr.c and virtio-9p-xattr-user.c handle extended

attribute requests.  These files reside in qemu/hw/9pfs.

virtio-9p-co*.c contain co-routines for all the functions in virtio-9p.c and

virtio-xattr.c.

virtio-9p-proxy.c, virtio-9p-synth.c, virtio-9p-local.c implement the various

file systems that virtio supports.

virtio-9p-device.c contains an implementation of the qemu object model for 9p.

What I Did:

I broke virtio-9p.c into two files:  virtio-9p.c and v9fs_server.c.

virtio-9p.c now contains three functions:  complete_pdu, handle_9p_output, and a

"constructor", virtio_9p_set_fd_limit.

I created a "wrapper"header file for virtio-9p.h, v9fs_server.h.  This

wrapper creates a container for the V9fsState struct, V9GenericFsState,

that contains a pointer to xen-specific data, and a pointer to a complete

function, that can replace complete_pdu.  There are other function pointers that

I commented out, because they turned out not to be necessary.

v9pfs_server.h also defines GENERIC_9P_SERVER.  In virtio-9p.h, if

GENERIC_9P_SERVER is defined, complete_pdu is defined to translate

to the complete function in V9GenericFsState; if GENERIC_9P_SERVER  is not

defined, complete_pdu is simply declared.  This is the only ifdef I added.

I wrote a new file xen-9p.c that contains a complete_pdu function,

xen_complete_pdu, xen_pdu_handle, and set_fd_limit.  pdu's are the data

structures that are passed among all the functions that handle file requests.

They contain the meta-data necessary to process, and keep track of the request.

xen_pdu_handle takes a requests and creates a pdu for the existing functions to handle the request.

xen_complete_pdu takes a completed request, frees memory and calls

p9_send_response in xen_9pif.c to handle the response.

The rest of xen_9pif.c contains the code that interacts directly with the xenbus

and indirectly with the front-end.  Much of it was modeled after xen_disk.c, and

tested when I was just passing small amounts of data back and forth.

The backend also contains files in qemu/fsdev that set up the QemuOptsList tables

and massage the data.  I added qemu-xen-fsdev-opts.c, that was patterned after

qemu-fsdev-opts.c.  I also modified qemu-fsdev.c to add debugging statements.

I modified vl.c and qemu-options.def, in the qemu directory to match what

was done for virtio.  Some of this works, but not all of it.

I also modified xen_backend.h and xen_pv_machine.c to recognize this new

backend.  This code works.

I mentioned I modified the Makefiles, in qemu/hw/9pfs, qemu/fsdev, in qemu/hw,

and in qemu, inappropriately.  I did not learn until this week exactly how to

manipulate the configure files.  Therefore, I removed or changed configuration

dependencies, rather than change the makefiles.  This should be fixed.

Some FIXME statements that I put in to remind myself what I needed to do, actually

got done, but I didn't remove the comment yet.

III.  How to Build My Project

Assemble the front end files (p9_front.c p9_front_driver.c trans_xen9p.c and p9.h) in a directory with the Makefile. Copy from linux/net/9p, the header file

trans_common.h, to this directory.  This obviously has to change, when the

front end has a permanent home directory.

Type make.  This will give you the front-end module.

For qemu, assemble the files specified in the diff file, and integrate them

with the correct version.

Type make install.

Copy your-qemu-dir/i386-softmmu/ qemu-system-i386 to

/usr/local/lib/xen/bin/qemu-system-i386.  I usually save a copy of

./usr/local/lib/xen/bin/qemu-system-i386, first.

IV.  How to 'Use' My Project

Here are the steps I follow.  These steps have to be followed to test or to run

the Xen 9p system.

1.  Create a guest with the -p option.

2.  Run xenstore-ls and edit the file to see what the domain number of the guest

is.

3.  Change the xenstore entries per the statements in the shell script

lindap9/p9/p9front/p9xsupdate.sh.  The parameter to this script is the

domain number of the guest.

4.  Start qemu.  The shell script lindap9/qemu.sh also takes the domain # as

a parameter.  The arguments on this line, related to 9p, are not quite correct,

and are related to the bug I was tracking in the initialization.

5.  Unpause the guest.

6.  xl console <guest>

7.  enter root password.

8.  scp the .ko of the front end to the guest (as well as the modules made in

linux/net/9p and linux/fs/fsdev (I'm not sure if this is needed or if

it's included in the linux build - its funcitions are called by the files in

linux/net/9p).

9.  insmod the necessary modules.

That's it.